9/1/2025
CareerPath
AI-powered Student Internship Platform

Malamski,Dimitar D.S.
Mail: d.malamski@student.fontys.nl

Contents

Problem Statement
Many postgraduate students and young adults struggle to find internships that truly match their skills, interests, and career goals. Existing platforms ( such as LinkedIn ) are primarily designed for full-time employment, often overlooking the specific needs of students and entry-level seekers. As a result, students face difficulties filtering relevant opportunities and waste valuable time navigating irrelevant job postings.
CareerPath aims to solve this issue by providing quick and easy access to internship opportunities tailored to each user’s profile. With the help of AI-powered recommendations, the platform ensures students can discover the most suitable internships efficiently, increasing their chances of landing meaningful career experiences.
Project Goal
The goal of CareerPath is to create a student-oriented internship platform that connects young professionals with opportunities tailored to their skills, interests, and career aspirations. The platform will combine a clean and accessible interface with advanced filtering options and AI-driven recommendations to ensure students quickly find the most relevant internships.
By focusing specifically on students and entry-level seekers, CareerPath aims to:
- Reduce the time and effort required to search for internships;
- Improve the quality of matches between students and companies;
- Provide a supportive first step toward building meaningful career experiences;
Scope
In Scope ( MVP ):
- Student registration/login;
- Profile Creation;
- Internship/job listings ( this will consists of basic CRUD operations );
- AI-based Filtering/Searching functionality;
- Admin approval for job postings;
Out of Scope ( Nice-to-Have features )
- Real company integration ( Indeed, LinkedIn API );
- Mobile app version;
- Chat system;
- Advanced AI ( resume parsing );
Target Users
CareerPath will find most users from:
- Student - searching for internships;
- Recruiters/Companies - posting their job offers on the platform;
- Admins - moderating job postings and ensuring system security;
Expected Outcomes ( Success Criteria )
  1. A Functional Prototype
- A fully functional web application accessible online;
- Students can:
    - Register/Login securely;
    - Create/Update their profile information ( basic info, skills, interests );
    - Browse, filter and search internships;
    - Bookmark internships to their profile;
Recruiters/Companies:
    - Post job offers ( Have to be approved by the Admin );
Admins can:
    - Approve/Reject job postings before they go public;
  1. AI-Enhanced Features
The system will provide an AI-powered rankings and recommendations for internships based on:
    - Students profiles
The system will highlight potential skill gaps between the student and the job offer;
  1. UI/UX
- A clean and intuitive frontend with responsive design;
- Easy navigation thought the application;
- Clear message feedbacks ( error handlings, loading states );
  1. Deployment and Accessibility
- The application will be deployed on the Cloud;
- The database will be containerized with Docker and hosted either on Cloud services or Fontys servers, depending on availability.
- Clear README.md in the project repository;